Proposal for Microsoft Sentinel Deployment – 500 Azure Virtual Machines

Prepared for: [Customer Name]
Prepared by: [Your Company Name]
Date: July 4, 2024

1. Executive Summary

This proposal outlines a strategic plan to implement Microsoft Sentinel, a cloud-native SIEM and SOAR solution, across [Customer Name]’s Azure infrastructure, which includes 500 Virtual Machines and other critical cloud resources.

Key benefits for your organization include:

- Unified, real-time visibility across the cloud environment

- AI-driven threat detection and automated incident response

- Regulatory compliance reporting and auditing capabilities

- Operational efficiency and reduced tooling complexity

As a Microsoft Gold Partner, [Your Company Name] brings proven expertise in deploying Microsoft Sentinel across organizations with complex Azure workloads.

2. Current Environment Assessment

Azure Asset Inventory:

- 500 Azure Virtual Machines

- 1 Azure Firewall

- 50 Azure Storage Accounts

- 20 Azure Key Vaults

Identified Challenges:

- Fragmented visibility across Azure services

- Manual incident response workflows

- Skill shortages in cloud security operations

- Cost overhead due to disparate tools

This environment demands a centralized, automated security operations platform to monitor, detect, and respond to threats effectively.

3. SIEM Objectives & Requirements

Primary Goals:

- Centralized monitoring for 500+ Azure workloads

- Faster incident detection with intelligent correlation

- Automated response workflows to reduce MTTR

- Compliance readiness for ISO 27001, NIST, GDPR

Technical Requirements:

- Integration with Microsoft Defender, Azure AD, and Microsoft 365

- Scalable log ingestion and analytics

- Support for automated playbooks and incident handling

4. Proposed SIEM Solution – Microsoft Sentinel

Overview:

Microsoft Sentinel offers scalable, AI-powered security analytics and threat intelligence, fully integrated with the Azure ecosystem.

| Feature | Benefit |
| --- | --- |
| Unified Monitoring | Single-pane-of-glass across all Azure assets |
| Advanced Threat Detection | Machine learning and UEBA for early attack detection |
| Automated SOAR Playbooks | Automated VM isolation, IP blocking, ticket creation |
| Compliance Reporting | Built-in templates for ISO, GDPR, NIST |
| Native Azure Integration | Connectors for VMs, Key Vaults, Storage, and Azure Firewall |
| Scalable Architecture | Elastic ingestion and retention based on usage |

5. Implementation Plan

Phase 1: Planning & Assessment (5–7 Days)

- Review of current environment (500 VMs and other assets)

- Define log ingestion scope and cost estimates

- Architect the Sentinel workspace and RBAC design

- Define data connectors and log retention policies

Phase 2: Deployment & Configuration (10–12 Days)

- Enable Sentinel and onboard log sources:

  - Azure Activity Logs

  - Azure AD Sign-in & Audit logs

  - VM diagnostic logs

  - Firewall and Storage Account logs

- Deploy analytics rules, automation rules, and response playbooks

- Set up dashboards, compliance workbooks

Phase 3: Testing & Optimization (3–5 Days)

- Validate log ingestion accuracy and latency

- Simulate attack scenarios (e.g., brute-force, exfiltration)

- Fine-tune alerts and suppress noisy events

Phase 4: Training & Handover (2–3 Days)

- SOC analyst training on Sentinel operations

- Documentation handoff (runbooks, escalation workflows)

- Enable health monitoring and alerting dashboards

6. Integration Points

Sentinel will integrate with the following systems:

- Microsoft Defender for Cloud (endpoint and VM insights)

- Azure AD (identity and access monitoring)

- Azure Firewall (network traffic logs)

- Key Vaults (access and secret audit logs)

- Microsoft 365 (Exchange, Teams, Defender ATP if applicable)

- Optional third-party tools (e.g., ServiceNow, Jira, Cisco, Palo Alto)

7. Effort & Resource Estimation

| Project Phase | Estimated Effort (Man-Days) |
| --- | --- |
| Planning & Assessment | 5–7 |
| Deployment & Configuration | 10–12 |
| Testing & Optimization | 3–5 |
| Training & Documentation | 2–3 |
| Total | 20–30 Man-Days |

8. Licensing and Cost Estimate

Estimated Log Volume and Monthly Cost:

| Data Source | Daily Volume (GB) | Monthly Cost (USD) (Est. $0.10/GB) |
| --- | --- | --- |
| 500 VMs | 250 GB | $2,500 |
| Azure Firewall | 10 GB | $300 |
| 50 Storage Accounts | 25 GB | $750 |
| 20 Key Vaults | 5 GB | $150 |
| Total | 290 GB/day | $3,700/month |

💡 Costs are based on current Azure Sentinel pay-as-you-go pricing. Actuals may vary. Consider commitment tiers for savings.

9. Risk Mitigation Strategy

| Risk | Mitigation |
| --- | --- |
| Log ingestion overruns | Implement data caps and tiered retention |
| Alert fatigue | Tune rules and use built-in ML suppression |
| Skills gap in Sentinel operations | Provide detailed runbooks and SOC training |
| Compliance gaps | Use built-in regulatory workbooks and audit dashboards |

10. Licensing and Support Options

- Licensing Model: Pay-as-you-go or capacity commitment tiers

- Optimization Services: Monthly performance tuning and content updates

- Support:

  - Tier 1 (Basic): Email + Monthly review ($X/month)

  - Tier 2 (Premium): 24x7 support, SOC co-management ($Y/month)

11. KPIs and Success Metrics

- MTTD/MTTR reduction by 50% within 3 months

- Log source coverage reaching 90% of critical assets

- False positive rate below 15% after tuning

- Use case maturity (phishing, privilege escalation, exfiltration, etc.)

- Compliance audit readiness achieved within 30 days

12. Next Steps

- Confirm project scope and finalize Statement of Work (SOW)

- Schedule a project kickoff and environment discovery

- Begin implementation as per phased plan

- Regular check-ins and progress reviews

13. Contact Information

[Your Company Name]
[Your Name / Title]
[Email Address]
[Phone Number]
[Website URL]